Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

1. Overview

The Project Planning Phase establishes the roadmap, scope, resources, timeline, and risk strategy for developing the Online Payment Fraud Detection system. This phase ensures the project is completed efficiently, within time, and with high quality.

2. Objectives of Planning Phase

- Define project scope and goals

- Identify stakeholders and users

- Select appropriate technology stack

- Allocate resources and responsibilities

- Estimate timeline and milestones

- Identify risks and mitigation strategies

- Plan development and deployment strategy

3. Project Scope

🔸 In Scope

- Fraud detection using machine learning

- Transaction data preprocessing

- Model training and evaluation

- Real-time fraud prediction

- Web dashboard development

- Fraud alert generation

- Report generation

🔸 Out of Scope

- Direct integration with live banking systems (prototype level)

- Manual fraud investigation workflows

- Multi-country regulatory compliance implementation

4. Stakeholder Identification

| Stakeholder | Role |
| --- | --- |
| Project Team | System development |
| Financial Institutions | End users |
| Merchants | Transaction monitoring |
| Customers | Beneficiaries |
| Fraud Analysts | System reviewers |
| Project Guide/Faculty | Project supervision |

5. Resource Planning

🔸 Human Resources

- ML Developer

- Backend Developer

- Frontend Developer

- Tester

- Project Manager (optional in academic project)

🔸 Hardware Requirements

- System with ≥ 8GB RAM

- Processor: i5 or above

- Internet connectivity

🔸 Software Requirements

- Python 3.x

- Streamlit/Flask

- Scikit-learn

- Pandas, NumPy

- Matplotlib/Plotly

- GitHub

6. Work Breakdown Structure (WBS)

- Requirement Analysis

- Dataset Collection

- Data Preprocessing

- Model Development

- Model Evaluation

- Web App Development

- System Testing

- Deployment

- Documentation

7. Milestone Planning

| Milestone | Description | Expected Week |
| --- | --- | --- |
| M1 | Requirements finalized | Week 1 |
| M2 | Dataset prepared | Week 2 |
| M3 | Model trained | Week 4 |
| M4 | Web app ready | Week 5 |
| M5 | Testing completed | Week 6 |
| M6 | Deployment done | Week 7 |
| M7 | Final documentation | Week 8 |

8. Risk Management Plan

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Imbalanced fraud data | High | Use SMOTE |
| Overfitting | Medium | Cross-validation |
| Poor UI usability | Medium | User testing |
| Deployment issues | Medium | Use containerization |
| Data quality problems | High | Data validation pipeline |

9. Communication Plan

- Weekly progress review

- Milestone-based reporting

- GitHub version tracking

- Documentation updates

- Demo presentations

10. Success Criteria

The project will be considered successful if:

- Fraud detection accuracy ≥ 90%

- Prediction time ≤ 2 seconds

- Web app runs without crashes

- Dashboard displays correct analytics

- System handles large datasets

- Documentation is complete